# 1. Project Overview

SmartGST and Account Management is a cloud-based GST compliance and accounting platform designed to support CAs, GST practitioners, tax filing agencies, and businesses. It provides a complete workflow for filing GST returns, generating e-invoices and e-way bills using GSP APIs, managing clients, and creating essential accounting transactions.

The system integrates:

- GST compliance automation

- Accounting automation

- Document and communication automation

It is accessible using:

- Web application

- Hybrid mobile app (Flutter/React)

The key objective is to reduce manual work and error rates while improving transparency and operational efficiency in GST filing and accounting.

# 2. Business Goals

| Goal | Description |
| --- | --- |
| Reduce compliance burden | Automate GSTR-1 & GSTR-3B preparations |
| Minimize filing errors | Use strong domain validations, HSN rules, return mapping |
| Centralize clients | CA firms can manage multiple taxpayers from one system |
| Merge accounting + GST | Accounts entries automatically feed GST returns |
| Automate process | E-invoice, e-way bill, portal sync, reminders |
| Improve visibility | Dashboards & detailed reports |
| Save time | Document collection + follow-ups via WhatsApp & email |

# 3. Users & Roles

| Role | Description | Typical Permissions |
| --- | --- | --- |
| Super Admin | Owner of the entire platform | Manage subscription plans, CA firms, global settings, API monitoring |
| Admin (CA Firm Owner) | Manages business operations & staff | Manage staff, assign clients, view filings and reports |
| Staff (Accountants) | Responsible for daily work and filings | Voucher entry, GST return preparation, reconciliation |
| Client (End Business) | Optional limited login | Upload documents, view invoices & returns, receive reminders |

# 4. Detailed System Modules

The system contains the following core modules:

### 4.1 GST Management Module

| Submodule | Function |
| --- | --- |
| E-Invoice | Auto-generate IRN + QR using GSP APIs |
| E-Way Bill | Generate e-way bill from invoices |
| GSTR-1 | Auto compile sales data for return |
| GSTR-3B | Auto calculate liability & ITC summary |
| GSTR-2B Reconciliation | Compare portal imports vs books |
| GSTN Ledger Sync | Update cash, credit & liability ledgers |
| Filing Dashboard | Filed/pending/late filing insights |
| Return Calendar | Due date reminders |
| Reminders | WhatsApp/email alerts for missing docs |

### 4.2 Accounting Management Module (Level A)

| Submodule | Function |
| --- | --- |
| Chart of Accounts | Built-in ledger structure |
| Items | Item master with HSN + GST rates |
| Sales Invoice | Post revenue + GST + customer ledger |
| Purchase Bill | Record expense + ITC + vendor ledger |
| Receipt | Money received |
| Payment | Money paid |
| Journal | Balancing entries |
| Trial Balance | Auto from ledger |
| P&L | Auto from income/expense |
| Balance Sheet | Auto from assets/liabilities |

### 4.3 Client & User Management

- Add/edit/delete clients

- Upload document list

- Staff assignment per client

- Access control per staff

### 4.4 Document Management

- Upload purchase bills / invoices / challans

- Tag documents by month & financial year

- Manage via folder structure (like Google Drive view)

### 4.5 Communication

- WhatsApp reminders

- Email notifications

- Conversation log per client

### 4.6 Reporting

- GST reports

- Accounting reports

- Reconciliation reports

### 4.7 Subscription & Billing (Super Admin)

- Plan creation

- Billing cycle

- Usage-based access limits

## 5. Functional Requirements by Component

This section explains how each component should work and what behaviors developers must follow.

### 5.1 Client Management

| Feature | Requirement |
| --- | --- |
| Add New Client | Business name, GSTIN, PAN, State, Email, WhatsApp number, Registration Type |
| Edit Client | Only Admin or Super Admin can edit client details |
| Delete / Disable Client | Soft delete (record remains in system but hidden) |
| Import Clients | Excel template supported |
| Search/Filter | Search by GSTIN, name, state, registration type |
| Assignment | Admin assigns client to staff users |
| Client Activity Log | Track who edited, uploaded, filed, or synced |

Business rule:
One client can have multiple GSTINs under the same account if required.

### 5.2 Voucher Posting (Accounting Module)

| Voucher | Required Fields | Posting Logic |
| --- | --- | --- |
| Sales Invoice | Customer, Item, Qty, Rate, GST | Debit Customer → Credit Sales + GST |
| Purchase Bill | Vendor, Item, Qty, Cost, GST | Debit Purchase + GST → Credit Vendor |
| Receipt | Customer + Received Mode | Debit Cash/Bank → Credit Customer |
| Payment | Vendor + Paid Mode | Debit Vendor or Expense → Credit Cash/Bank |
| Journal | Free debit/credit | Must be balanced Debit = Credit |

System behavior:

- Vouchers update ledger in real time

- Edited voucher creates audit trail

### 5.3 GST Return Processing

| Process | Requirement |
| --- | --- |
| GSTR-1 | Auto-pick sales invoices section-wise (B2B, B2C, Export, CDNs) |
| GSTR-3B | Auto compute liability & ITC |
| Save Draft | Allow saving without filing |
| Compare vs Books | Show summary differences |
| Filing | Via GSP API |
| Filing Status | Update automatically |

### 5.4 GSTN Sync

| Sync Type | Source | Usage |
| --- | --- | --- |
| GSTR-2B | GSP API | Purchase reconciliation |
| Cash Ledger | GSP API | Determine tax payable |
| Credit Ledger | GSP API | Determine available ITC |
| Liability Ledger | GSP API | Filing balance check |

### 5.5 Reminder & Communication

| Trigger | Action |
| --- | --- |
| GST return due in 3 days | WhatsApp reminder |
| GST return overdue | WhatsApp + email |
| Missing documents | Automated follow-up message |
| Filing confirmation | Filing status message to client |

Communication log must store:

- Date

- Staff name

- Sender

- Message preview

- Channel (WhatsApp / Email)

## 6. Screen-by-Screen Requirements

This section ensures developers and designers understand every screen behavior.

### 🔹 6.1 Login Screen

- Fields: Username/email, password

- Forgot password → OTP or link to email

- Redirection based on role:

  - Super Admin → Platform Dashboard

  - Admin → Firm Dashboard

  - Staff → Client Assignment Screen

  - Client → Personal Dashboard

### 🔹 6.2 Super Admin Screens

| Screen | Core UI Elements | Actions |
| --- | --- | --- |
| Dashboard | Total firms, revenue, API usage | View analytics |
| Manage Firms | List + search | Add / Edit / Disable |
| Subscription Plans | Plan name, duration, price, limitations | Add / Edit / Delete |
| Billing | Invoices for firms | Download invoice PDF |
| API Monitor | API usage + success/failure logs | Reset keys / notify admins |

### 🔹 6.3 Admin (CA Firm Owner) Screens

| Screen | Core UI Elements | Actions |
| --- | --- | --- |
| Dashboard | Filing stats, due calendar, pending docs | View insights |
| Clients | List + filters + import + add | Edit / Assign staff / Upload docs |
| Staff | List + create staff | Assign role & client access |
| GST Filing | Filed / pending / late / month selector | Open filing center |
| Vouchers | Sales / Purchase / Receipt / Payment / Journal | Add + edit voucher |
| Reports | GST + accounting + ITC + outstanding | Download Excel/PDF |
| Communication | WhatsApp/email logs | Resend reminder |
| Documents | Folder by month & year | View / upload / delete |

### 🔹 6.4 Staff Screens

| Screen | Core UI Elements | Actions |
| --- | --- | --- |
| Assigned Clients | List | Select client → access workspace |
| Workspace | Tabs: Vouchers / Returns / Docs / Ledger | Perform daily tasks |
| Voucher Form | Voucher fields | Post entry |
| Return Center | GSTR-1 / 3B builder | Submit for admin review |
| Reconciliation | Books vs GSTR-2B differences | Mark matched / unmatched |
| API Sync | Button to refresh GST portal data | Must show timestamp |

### 🔹 6.5 Client Login (Optional)

| Screen | Features |
| --- | --- |
| Dashboard | Summary of sales, purchases, ITC |
| Upload Documents | Upload PDFs/images of purchase bills |
| View Invoices | Download invoices generated by staff |
| Download Returns | Tax filing PDFs |
| Notifications | Pending reminders history |

## 7. Automation Logic

Automation ensures lowest manual work.

| Trigger | Automatic Output |
| --- | --- |
| New invoice posted | GST registers + ledger updated |
| Month changes | New filing period created |
| GSTR-1 prepared | Section totals calculated automatically |
| Return filed | Recording of filing + marking as done |
| Client not submitted docs | Follow-up reminder system |
| Sync completed | Update filing dashboard + ledgers |

## 8. Validation & Error Rules

| Category | Validation Rule |
| --- | --- |
| GSTIN | Must follow 15-character format |
| HSN | 6 digits mandatory for turnover > 5 crores |
| Tax Rate | Must come from item data, not manual input |
| Invoice Number | Duplicate invoice number blocked for same FY |
| Journal | Must be balanced (Debit = Credit) |
| Filing | Cannot submit 3B before GSTR-1 has sales |
| IRN | Must not regenerate if already generated |
| E-way bill | Mandatory distance + transporter details |
| Portal errors | Must show detailed error returned by GSP |

## 9. Security Requirements

The SmartGST platform will handle sensitive financial and taxpayer information. The system must comply with strict security policies to protect user data.

### 9.1 Data Security

| Requirement | Description |
| --- | --- |
| Encryption | GST portal credentials, GSP tokens, passwords, and personal data must be encrypted in the database |
| Hashed Passwords | No password stored in plain text |
| Secure Storage | Documents stored in secured buckets with signed URLs |
| API Keys Protection | GSP API keys must not be visible to staff users |

### 9.2 Access Control

| Feature | Rule |
| --- | --- |
| RBAC | Access allowed only to permitted modules per role |
| Client Data Access | Staff can view only the clients assigned to them |
| Super Admin Override | Allowed only for platform-level operational tasks |

### 9.3 Session & Login Protection

Rule

Auto logout after inactivity

Block repeated failed logins (brute force protection)

Device-based session tracking (optional future upgrade)

### 9.4 Audit Logging

Every critical activity must be logged:

- GST filings

- Portal syncs

- API request/response (status + logs)

- Voucher edits and approvals

- User login timestamps

## 10. Reports & Export Structure

Every report must support:
✔ On-screen view
✔ Excel export
✔ PDF export

| Category | Report | Source |
| --- | --- | --- |
| Accounting | Ledger | Voucher posting |
| Accounting | Trial Balance | System generated |
| Accounting | Profit & Loss | System generated |
| Accounting | Balance Sheet | System generated |
| GST | GSTR-1 Summary | Sales invoices |
| GST | GSTR-3B Summary | Sales + purchases + ITC |
| GST | ITC Summary | Book data vs GSTR-2B |
| GST | Filing Status Report | Filing center |
| GST | Return Due Calendar | Static + configurable |
| Client Mgmt | Client Activity | Dashboard logs |
| Business | Outstanding Report | Party ledger |

PDF exports must include:

- Header (Client + GSTIN + financial year)

- Signature placeholder

- Date/time of report generation

- Page numbers

## 11. Milestones & Delivery Plan (3 Months)

| Phase | Deliverables |
| --- | --- |
| Phase 1 | UI/UX + database structure + user roles + login |
| Phase 2 | Accounting module (Level A) + ledger + PDFs |
| Phase 3 | GST module (GSTR-1 & 3B) + return builder |
| Phase 4 | E-invoice & E-way bill via GSP APIs |
| Phase 5 | Dashboard + reports + exports + WhatsApp/email reminders |
| Phase 6 | QA testing + bug fixing + performance + deployment |

### Testing Responsibility

| Type | Responsibility |
| --- | --- |
| Module Testing | Developers |
| End-to-End Testing | QA team |
| Domain Logic Testing | Client / CA reviewer |
| Live Environment Testing | Joint team |

# Subscription & Payment Module

## Module Purpose

The Subscription & Payment Module allows end users (CA firms / businesses) to purchase and renew their software plans securely. Super Admin can create and manage subscription plans, and users can pay online through supported payment modes. The system must record transaction history, generate invoices, and reflect subscription status in dashboards.

## Key Objectives

- Enable end users to purchase or renew software plans without manual intervention

- Provide Super Admin full control over plan pricing, duration, and features

- Ensure transparent transaction history for both the user and the platform

- Auto-activate/auto-suspend access based on payment status

## User Functionality Overview

| User Role | Subscription & Payment Capabilities |
| --- | --- |
| Super Admin | Create plans, edit pricing, enable/disable plans, view revenue dashboard, manage payments |
| Admin (CA Firm Owner) | Purchase plans, renew subscriptions, download invoices, view payment history |
| Staff | No access |
| Client | No access (unless client becomes a subscriber later) |

## Subscription Module (Yearly Plan Only)

### Plan Purchase Workflow

- User opens Subscription / Plans page

- System shows only one type of plan: Yearly

- Plan details displayed:

  - Plan name

  - Price (Yearly)

  - Modules included

- User clicks Proceed to Pay

- Razorpay/Cashfree payment gateway opens

- If payment is successful:

  - System activates subscription for 12 months

  - Invoice PDF is generated

  - Subscription expiry date is updated

- If payment fails:

  - Subscription remains inactive

  - User is shown Failed — Try Again

### Subscription Validity Rules

| Condition | System Behavior |
| --- | --- |
| Subscription active | Full system access |
| Subscription expired | User can access only subscription page until renewal |
| After payment | Access restored instantly without data loss |

### Dashboard Display

| Dashboard | Display Items |
| --- | --- |
| Admin Dashboard | Plan name, expiry date, button for renewal |
| Super Admin Dashboard | Total revenue + list of active subscribers |

### Invoice

After successful yearly payment, system generates an invoice with:

- Invoice number

- Date of purchase

- Amount paid

- Transaction reference ID

- Plan name & validity period (1 Year)

Formats supported:

- PDF download

Email invoice sending is optional for future release.

### Payment History

| User | Access |
| --- | --- |
| Admin | List of only completed payments + PDF invoice downloads |
| Super Admin | List of all completed payments from all subscribers |

## 13.1 Platform Architecture Overview

The system will be developed as a cloud-based multi-tenant SaaS application accessible via web and mobile.
Architecture goals:

- High performance

- Scalable for thousands of clients and users

- Secure handling of financial & GST data

- Modular code structure for future expansion

| ### Frontend Platform; Technology. Web Application; React JS or Next JS (preferred for dashboard-based SaaS). Mobile Application; Flutter/React (Android first, optional iOS in future). UI Frameworks; TailwindCSS / Material UI. ### Backend Component; Technology. Core API; Node.js (Express) or Laravel (developer-dependent) or Django. Business Logic; Modular architecture (GST engine + Accounting engine). ### 13.3 Database & Storage Item; Technology. Primary Database; MySQL / PostgreSQL. File Storage; AWS S3 / Google Cloud Buckets. Backup; Daily automated backup. ### Third-Party Integrations ### GST APIs ### Payment API ## Deployment : ## AWS or any other Cloud ## Or any custom server provide by client team ## 14. Team Structure To complete the project within a 3-month development period, the following team composition is recommended: Role; Key Responsibilities; Count; Role. Project Manager; Sprint planning, documentation, client communication; 1; Project Manager. Backend Developer; API design, GST logic, accounting engine, GSP & payment integration; 2; Backend Developer. Frontend Developer (Web); Dashboard, forms, GST filing UI, reporting UI; 1; Frontend Developer (Web). Flutter Developer; Android app development; 1; Flutter Developer. QA / Tester; Testing, bug tracking, release validation; 1; QA / Tester. UI/UX Designer; Web & app screen design, layouts and prototypes; Part-time; UI/UX Designer. |  |
| --- | --- |